# Build Log — Ada Discovery Coach v2, Run 2: Surface

Branch: feat/discovery-platform-run2

Date: 2026-07-04

Built by: Claude Fable 5 (build-time only — no production code path calls Fable 5 or any Mythos-tier model)

Source of truth: docs/prds/ada-discovery-coach-v2.md Must-Have stories + the Run 2 /goal statement

This log is written as the run proceeds: what was built, what was decided and why, and anything that could not be verified. It is converted to DOCX at the end, same as Run 1.

## 1. Session setup and recon

Loaded fable5-prompting (per CLAUDE.md standing rule for /goal runs) plus its design-and-voice-philosophy.md reference — this run is UI-heavy, so Locality-First and the microcopy principles apply directly. Ran the session-start skill steps; step 5's "one thing to ship" is answered by the /goal: Run 2. The Run 2 gate in project memory ("don't start Run 2 uninvited") is satisfied — this /goal is the invitation.

Read in full before building: the PRD, the Run 1 build log, tasks/todo.md, _shared/auth.ts, _shared/models.ts, _shared/anthropic.ts, _shared/usage.ts, sessions/index.ts, assumption-mapping/index.ts, the assumptions migration (the RLS pattern to mirror), config.toml, package.json, tailwind.config.ts, src/index.css, src/App.tsx, src/pages/Index.tsx.

Loaded the claude-api skill for the web-search server tool spec: Sonnet 4.6 supports web_search_20260209 (dynamic filtering); results arrive as web_search_tool_result blocks; searches are counted in usage.server_tool_use.web_search_requests; pause_turn requires a bounded continuation loop; error results come back as an object (not a list) inside the tool-result block.

Scope note: the PRD's Run 2 placeholder mentions "full analytics instrumentation and the admin spend view". The /goal narrows Run 2 to Must-Have user stories only; the admin spend view is a Should-Have story and the analytics-events table is not a user story, so neither is built. model_usage (Run 1) already logs every model call.

Palette note: the live app's src/index.css carries a cerulean palette (#9BB7D4 / #1B4F72 / gold #C9A84C on white). The /goal fixes the design identity to the warm amber/cream of the earlier prototypes (#B8853A, #8B6324 on #FAEFD9/#F5F0E3/#FAF7F0, espresso text, never true black/white). That means the global tokens get re-pointed and the hardcoded cerulean hexes in existing components get swept — treated as in-scope because the goal says the amber identity is fixed and every screen must carry it.

## 2. Decisions and rationale

(recorded as they are made; table grows during the run)

| Decision | Rationale |
| --- | --- |
| Run 2 tables (assumption_evidence, blind_spots, interview_guides, reports) use select-own RLS + service-role-only writes — the model_usage pattern, not the assumptions pattern | All four are function-produced artifacts. The PM edits assumptions (scores, status, priority) but never hand-edits evidence, blind spots, guides, or report snapshots; removing the client write path removes a whole class of tampering. |
| market-grounding processes ONE assumption per call | PRD requires "retry this step" granularity per failure; web search calls are the slowest step (30–60 s each), and Edge Functions have wall-clock limits. Frontend fans out per assumption with local per-card progress (Locality-First: feedback at the object). |
| Share link = unguessable token + verify_jwt=false Edge Function reading via the service client | No anon RLS policies needed anywhere; the only public surface is one read-only function keyed by a 128-bit random token. The snapshot is served, never the live tables. |
| Report is a snapshot (jsonb), regenerated on request, token stable across regenerations | PRD: artifacts snapshot at creation; deleting docs later leaves reports intact; post-close score edits regenerate the risk map/report on request but never the interview guide. A stable token means a shared link survives regeneration. |
| Product memory = _shared/product-memory.ts bundle (prior session summaries + validated/challenged/abandoned ledger) injected into mapping, blind-spots, and guide prompts | This is the "session ten builds on session one" Must-Have. Run 1 stored the data; Run 2 makes the models actually read it. |
| Evidence anti-hallucination rule: only URLs the web-search tool actually returned are stored; blind spots may cite only URLs market grounding stored, else they are forced to evidence_backed = false | PRD QA: "Every blind-spot claim labeled evidence-backed has a real, working source link" and "never manufacture a citation". Enforced in code, not just in the prompt. |
| Interview guide returns plain markdown, not JSON | A long guide inside a JSON string is the most malformation-prone output shape available; markdown needs no parsing. Rejection gate instead: minimum length + a hypothetical-question stem regex (the Mom Test QA bar), 502 retryable on failure. Versions are append-only (session_id, version). |
| Web-search cost is folded into model_usage.cost_usd at $10/1k searches (verified 2026-07-04); search count comes from usage.server_tool_use.web_search_requests | No schema change needed; cost tracing stays complete. Errored searches aren't billed by Anthropic and aren't counted. |
| Step outputs (market checks, blind spots, guide) are persisted as assistant messages in the sprint conversation | The thread stays the product's spine: the existing chat UI, session summary, and markdown export all pick these up with zero new code. |
| pause_turn continuation is bounded at 3 echoes | The web-search server loop can pause mid-turn; unbounded continuation would be an open-ended spend loop. |

## 3. What was built — backend (deployed to ada-coach-01)

5 migrations applied via MCP apply_migration and committed locally: assumption_evidence, blind_spots (CHECK: evidence_backed requires ≥1 source URL), interview_guides (unique session+version), reports (unique session, unique share_token, jsonb snapshot), model_routing_run2 (merged three Sonnet call types into the routing JSON). Verified post-apply: all four tables have RLS enabled and zero authenticated INSERT/UPDATE/DELETE grants; routing JSON carries all six call types.

Shared modules: models.ts (+3 call types, web-search pricing constant), usage.ts (webSearchRequests folded into cost), anthropic.ts (callClaudeWithWebSearch: web_search_20260209 tool, citations/sources/queries parsing, error-object tolerance, bounded pause_turn loop), product-memory.ts (pure formatter + service-client loader). 7 new Vitest tests; 26/26 pass.

Edge Functions deployed: market-grounding (one assumption per call), blind-spots, interview-guide, report (compile/regenerate with stable token), report-public (the only unauthenticated surface; verified live: bogus token → 404 with no JWT). assumption-mapping extended with product memory; sessions redeployed for shared-module changes. config.toml pins verify_jwt for all five new functions.

## 4. What was built — design + frontend

Palette retokenization. src/index.css re-pointed every shadcn token to the amber identity: deep ochre #8B6324 as the action color (4.7:1 on the cream backgrounds — amber #B8853A alone fails 2.7:1 as text, so it carries accents/hovers/rings instead), cream layers #FAF7F0/#F5F0E3/#FAEFD9, espresso text #2C2214, never true black or white anywhere. Status colors researched (web) and warm-harmonized, all ≥4.5:1 as text on cream: success olive #4A7031, warning burnt orange #A34E0D, error brick #A93226, info slate #46688B — exposed as success/warning/info Tailwind tokens. Every hardcoded cerulean hex in the existing screens was swept to the amber equivalents (Index, sidebar, Admin, sonner toasts). Typography: Fraunces (variable) for display headings + Karla (variable) for body — warm, editorial, self-hosted via @fontsource (no CDN dependency).

Types + clients: src/types/discovery.ts (schema mirror incl. the report snapshot shape), src/lib/discovery-api.ts (functions for all mutations; direct RLS-bound table reads where no orchestration is needed; typed DiscoveryApiError carrying status/code/retryable), src/lib/risk.ts (the one shared definition of "riskiest": impact × (6 − confidence); powers evidence selection, prioritize pre-suggestions, and the map).

Screens: /discovery (products, resume-sprint cards, report links, "Create your first product" empty state, in-place create + intake dialogs), /sprint/:sessionId (single-column chat-first surface: thread as the spine, ONE inline step card with tap-target branching — answer / skip / dig deeper — always-available freeform input to Ada below, step progress indicator pinned in the header, per-object loading/error/retry on every action), /report/:sessionId (owner report + Regenerate / Copy share link / Export PDF attached to the report itself), /share/:token (public read-only view + "AI coach" transparency footer). Routing in App.tsx; the "Run a Discovery Sprint" scenario card and a header Discovery button both route to /discovery (intent-sensitive redundancy, distinct attention zones).

Risk map: RiskMap.tsx — 5×5 SVG, confidence × impact, quadrant tints + labels (TEST THESE FIRST / CORE BETS / PARK FOR NOW / SAFE ENOUGH), numbered dots colored by category, rings for prioritized, jitter for co-located dots, numbered legend beneath so color is never the only signal. All styling is inline attributes so the same SVG rasterizes into the PDF.

PDF export: src/lib/report-pdf.ts — client-side jsPDF (A4, serialize the risk-map SVG → PNG at 2×, wrapped text sections, markdown stripped to plain text for the guide, page-break handling). Follows the repo's existing client-side export precedent.

## 5. Verification record

All of the following ran against the live ada-coach-01 backend on 2026-07-04, driven through Playwright on the local dev build, with screenshots captured at 1440px and 375px (kept outside the repo).

Static: 32/32 Vitest tests (4 files: redact, models+usage+routing, product-memory, risk). npm run type-check clean. npm run build clean (chunk-size warning is pre-existing scale, jsPDF adds weight).

Full sprint E2E (fresh signup, product "FieldNote"):

Signup → chat home renders the amber identity (Fraunces/Karla live).

Discovery empty state → create product → intake dialog → session created; Haiku classifier: "fresh idea" shown in the sprint header.

Grounding: pasted interview notes containing 3 emails + names → ingest succeeded; UI reported "2 personal details redacted" on the second paste (first paste surfaced a response-shape bug I fixed mid-run — see §6); flagged-token display exercised.

Mapping: 12 valid scored assumptions across all four categories; inline score edit (tap dot) persisted through PATCH and survived reload.

Evidence: risk ranking picked the three confidence-1/impact-5 assumptions; "Check all 3" fanned out three market-grounding calls (61s/75s/85s per function logs, all 201); 24 evidence rows, every URL from real search results (Spectora's acquisition of HomeGauge, state licensing rules, AI-transcription liability articles), stance chips rendered.

Blind spots: 7 rows, 3 evidence-backed (source URLs enforced server-side) vs 4 Socratic, each linked to a numbered assumption. The redaction placeholder "[NAME_1]" appeared inside the analysis — proof the raw name never reached any model.

"Dig deeper" tap-target sent the chat turn and Ada replied in-thread (the existing chat function, same conversation).

Prioritize: pre-suggestion + manual add → 4 confirmed (3–5 gate enforced in UI).

Guide: v1, 18 questions, Mom Test structure, passed the hypothetical-stem rejection gate (60s call, 201).

Finish: session completed (Haiku summary written), report compiled (201), navigated to /report/:id. Header stats: 12 assumptions · 24 citations · 7 blind spots. Risk map rendered with quadrants, rings, jitter.

PDF export: downloaded ada-discovery-report-fieldnote.pdf — 10 pages, risk-map PNG embedded, every section present in the text layer (verified by parsing the file, not just the toast).

Share link (the logged-out story): token pulled from the DB; report-public?token=… returned 200 with no auth header via curl; localStorage cleared in the browser (session gone) and /share/:token still rendered the full report. Bogus token → 404.

Memory story (sprint 2, same product): ledger seeded (1 validated, 1 abandoned via SQL — the sprint UI intentionally has no status editor yet), classifier read the new intake as "mid-discovery, stuck" (both entry points now observed), and the second mapping produced 11 assumptions that treat the validated pain as settled, never re-propose the abandoned signal, and center on the PM's new stuck point. Session two demonstrably built on session one.

Resume: "Save & exit" → dashboard resume card showed "Last step: mapping"; resuming landed on that step with state intact. Abandon: confirm dialog → terminal, redirected, data retained.

Responsive: 375px checks on dashboard, sprint, report (risk map scales, legend carries the detail), share view. Hover + local success feedback verified ("Copy share link" → "Link copied" in place). Console: zero errors across the whole run except the pre-existing missing favicon.

Cleanup: test user deleted; every table cascaded to zero rows (products, sessions, assumptions, evidence, blind spots, guides, reports) — the purge chain proven end to end again. Function logs show no 5xx for any Run 2 endpoint.

## 6. Fixed during verification

ingest response-shape mismatch: the UI read redaction.redactions and treated flagged as strings; the function returns redacted_count and {token, context} objects. First paste showed "No personal details needed redacting" + "[object Object]". Fixed client + display; re-tested with a third email → "2 personal details redacted". (Server-side redaction itself was always correct.)

Sprint step indicator overflowed with a visible scrollbar at 768px; tightened connector/padding widths and hid the scrollbar.

## 7. Could not verify / known gaps

model_usage rows for the new call types were not inspected before cleanup — deleting the test user cascaded them. The recording path is the same recordModelUsage middleware Run 1 verified, all calls returned 2xx with no insert errors in the function logs, and the web-search cost math is unit-tested — but "a market_grounding row with search cost included" was never eyeballed in the table. First real sprint will show it in model_usage.

Same-session-in-two-tabs (PRD async edge case) is not guarded: last write wins on step bookmarks; step artifacts re-run rather than conflict. Deliberate cut, noted for the backlog.

Session file uploads remain owner-only at the storage-policy layer (Run 1 gap, unchanged). Pasted-text grounding — the redaction-critical path — is what the sprint UI exposes.

PDF typography uses jsPDF's built-in Helvetica, not Fraunces/Karla (embedding fonts would add ~200KB+ and font-license plumbing). The web report is the canonical pretty artifact.

Web-search cost estimate ($10/1k) verified against current docs 2026-07-04; it lives in one constant if pricing moves.

Analytics events table (PRD appendix) intentionally not built — not a Must-Have story; model_usage covers cost observability.

Playwright's browser process holds .playwright-mcp/ open on Windows, so the empty dir may linger locally; it's gitignored now.