# Build Log — Ada Discovery Coach v3, Run 4: Intake router + Portfolio coaching track

Branch: feat/discovery-platform-run4

Date: 2026-07-05

Built by: Claude (session started on Sonnet 5, switched to Fable 5 mid-run — build-time only; no production code path calls Fable 5 or any Mythos-tier model)

Source of truth: docs/prds/ada-discovery-coach-v3.md (RUN 4 section) + docs/prds/ada-discovery-coach-v3-addendum.md (JTBD 1–5, endpoints 1–8, Run 4 diagrams)

This log is written as the run proceeds: what was built, what was decided

and why, and anything that could not be verified. It is converted to DOCX

at the end, same as Runs 1–3. RUN 5 (market/competitive intelligence) is

explicitly out of scope this run.

# 1. Session setup and recon

Read in full before building: the v3 PRD, the v3 addendum, the Run 1, 2, and 3 build logs, _shared/auth.ts, _shared/models.ts, _shared/anthropic.ts, _shared/usage.ts, _shared/redact.ts, _shared/ingest-core.ts, sessions/index.ts, assumption-mapping/index.ts, report/index.ts, report-public/index.ts, ingest/index.ts, the assumptions and reports migrations (the two RLS patterns in play), config.toml, and the frontend surfaces being extended (App.tsx, Index.tsx, Discovery.tsx, Sprint.tsx, discovery-api.ts, report-pdf.ts, types/discovery.ts, index.css).

Loaded fable5-prompting (per the CLAUDE.md standing rule for /goal runs) and its design-and-voice-philosophy.md reference before the UI work — Locality-First and the microcopy discipline apply directly; the frontend-design skill was loaded for the visual build as the /goal requires.

Supabase project confirmed: ada-coach-01 (pdxflmydzmcsynccunhn), ACTIVEHEALTHY. Migrations applied via the MCP `applymigration` tool per the documented B-011 workaround; local .sql files committed as source of truth. Edge Functions deployed via `supabase functions deploy` (the repo's documented path).

Mid-run interruption: internet access was severed and restored, and the session model switched from Sonnet 5 to Fable 5 at Mo's request. All state (branch, applied migrations, written files) survived; work resumed at the edge-function stage with no rework.

# 2. Decisions and rationale

| Decision | Rationale |
| --- | --- |
| Both new tables use own-rows RLS (user_id = auth.uid() select), NOT the documents/document_chunks role='owner' pattern | The /goal says "owner-only RLS pattern," but that phrase is ambiguous in this codebase — it names two different patterns. The PRD's own done-criterion ("two-user query proves zero cross-user reads in both directions") plus the track's entire purpose (serving non-owner aspiring PMs) make own-rows the only coherent reading. The reports/blind_spots RLS shape is what "owner-only" means here: each user's rows are theirs alone. |
| Both tables are service-role-only writes (select-own, revoke insert/update/delete from authenticated) | The /goal requires it for function-produced artifacts, and there's a hard security reason for the profile table: resume_text must pass through redactPII before storage. A direct authenticated INSERT via PostgREST would bypass redaction entirely. Removing the client write path removes the bypass. |
| One conversation per profile, created at profile creation (portfolio_profiles.conversation_id, unique NOT NULL FK → conversations CASCADE); projects reach it via portfolio_profile_id | The PRD's table sketch put session_id on portfolio_projects, but addendum endpoint 2 creates the conversation when the profile shell is created — before any project exists. Internal inconsistency resolved in favor of the endpoint flow; the ideation output and coaching thread share one conversation, which the existing chat UI/summary/export machinery reads for free. |
| Share = share_token column on portfolio_projects + a dedicated portfolio-project-public function mirroring report-public | "Reuse the existing report-public share-token pattern" — the pattern is an unguessable 128-bit token resolved by a public read-only function through the service client. The reports table itself is tightly typed to sessions (unique FK); making it polymorphic is surgery on tested code for zero user benefit. |
| Resume ingestion does not touch the RAG pipeline; extraction factored into _shared/text-extract.ts | A resume needs Haiku field extraction, not vector search. ingest's chunk/embed path stays untouched (its behavior is unchanged); the PDF/plain-text extraction became a small shared helper both could use. |
| portfolio_profiles.resume_text stores the Haiku digest, never the raw resume (and never unredacted anything) | Matches the addendum's sequence diagram (Haiku extracts fields → DB write is "redacted"). Redaction runs BEFORE the model call; if extraction fails, the redacted raw text is stored instead and the client is told (extraction_error: true) — grounding degrades gracefully, PII exposure never does. |
| Router is stateless — no table; malformed/failed classification returns recommended_track: "both" with HTTP 200 | Endpoint 1 writes "nothing persistent." The business rule is "never guess silently" — a classifier failure is behaviorally identical to a contradictory answer, so it degrades to offering both tracks rather than erroring. Skip needs no backend at all. |
| Coach output protocol is delimiter blocks (<<<SECTION key=… title=…>>> … <<<END SECTION>>> + <<<DRAFT READY>>>), not JSON | Run 2's interview-guide lesson: long markdown inside a JSON string is the most malformation-prone shape available, and a coach turn carries BOTH conversational prose and a markdown section. A malformed block degrades to plain reply text — coaching continues, nothing crashes, the section just doesn't land that turn. |
| Idea generation returns EITHER 3–5 ideas (each with a mandatory ai_angle — missing one is malformed output, 502 retryable) OR needs_more + 1–2 targeted questions | Enforces two PRD rules in the validation layer, not just the prompt: the AI-native lens ("every idea must surface where AI fits") and the thin-resume edge case ("ask 1–2 targeted questions rather than generating generic ideas"). |
| Re-generating ideas replaces prior un-chosen proposals; once a project is chosen the list is settled (409 already_chosen) | Retries converge instead of stacking duplicates (the ingest re-chunk shape). Choosing is the commitment point per endpoint 5. |
| choose also takes artifact_type (PRD/brief/prototype spec) and flips siblings back to un-chosen; switching preserves any drafted content | The coaching that starts next needs to know what it's coaching toward, so the choice lives on the choose action. "One chosen, others stay false" is endpoint 5 verbatim. |
| portfolio-plan requires ≥1 drafted section (400 no_draft), writes effort_estimate, moves status to complete; strict JSON validation with 502 retryable | Endpoint 7 fires "when the artifact reaches draft" — an estimate not grounded in an actual draft is exactly the generic-filler failure the JTBD (effort honesty) exists to prevent. The plan prompt demands an honesty_note naming what will overrun. |
| All five new call types recorded to model_usage with session_id: null | model_usage.session_id is an FK to discovery sessions; portfolio calls aren't session-scoped. Per-user cost tracing still works (userid), and the admin spend view aggregates by calltype regardless. |
| One portfolio profile per user in practice (portfolio-sessions POST returns the existing profile rather than minting shells) — deliberately NOT enforced; see §5 | An aspiring PM has one background; duplicate empty shells are junk rows. Mirrors the sessions function's resume-existing behavior. |
| Frontend: router at /start as a "typographic interview" (2 tap questions + optional free text), skip control visible on every step; workspace is thread + draft side-by-side at desktop, header tabs at 375px | JTBD-1 is "start getting value in under a minute" — taps beat typing. "Routing guides, never gates" means skip lives with the questions, not in a corner. The workspace is the one place a two-pane layout is genuinely earned: the PM must SEE sections land as coaching progresses (feedback at the result, "input, suggestion, decision in one review neighborhood"); on mobile the panes become tabs so each control stays attached to its panel. |

# 3. What was built

## Database (3 migrations, applied via MCP `apply_migration`, committed locally)

| Migration | Contents |
| --- | --- |
| 20260705130000_portfolio_profiles.sql | portfolio_profiles (userid, unique NOT NULL conversationid FK → conversations CASCADE, resumetext, background, targetcompanies, targetarchetype, timestamps), own-rows select RLS, service-role-only writes, `setupdated_at` trigger |
| 20260705130100_portfolio_projects.sql | portfolio_projects (portfolioprofileid FK CASCADE, ideatitle, aiangle, chosen, artifacttype CHECK prd/brief/prototypespec, artifactcontent jsonb, effortestimate jsonb, status CHECK proposed/inprogress/complete, unique nullable sharetoken, timestamps), same RLS pattern |
| 20260705130200_model_routing_run4.sql | Merges 5 new call types into app_settings.model_routing: portfolio_route + portfolio_profile_extraction → Haiku; portfolio_idea_generation + portfolio_artifact_coaching + portfolio_plan_generation → Sonnet 4.6 (the addendum's API injection map, exactly) |

## Shared modules (`supabase/functions/_shared/`)

models.ts — CallType + DEFAULT_MODEL_ROUTES extended with the 5 new call types; the Fable/Mythos guard covers them automatically.

text-extract.ts — PDF/plain-text extraction factored out of ingest (same unpdf path) for resume files; no chunking, no embedding.

portfolio-router.ts — Haiku classifier: persona + recommended track + confidence + one-sentence reason; strict output validation.

portfolio-profile-extract.ts — Haiku resume digest (role history, skills, years, projects, summary) over already-redacted text, plus the one canonical digest-to-text formatter.

## Edge Functions (8 new, deployed to ada-coach-01; config.toml pins verify_jwt for all)

`portfolio-route` — POST { answers }: Haiku classification; failures degrade to both/unclear at 200, never an error (the router guides, it doesn't gate).

`portfolio-sessions` — POST creates profile shell + linked conversation (returns the existing profile if one exists); GET one/all.

`portfolio-profile` — POST ?id=: resume via pasted text or an uploaded file in the caller's own storage folder (path checked against user.id); redaction BEFORE storage or any model call; Haiku digest; extraction failure non-fatal; returns redaction counts + flagged tokens for the PM.

`portfolio-ideas` — POST ?id=: Sonnet 4.6, 3–5 ideas with mandatory AI angles OR 1–2 targeted questions on a thin profile; replaces un-chosen proposals on retry; 409 once chosen; idea list also lands in the conversation as an assistant turn.

`portfolio-projects` — GET one/by-profile/all; PATCH choose (artifact_type required, one chosen among siblings) / share (idempotent token mint, stable across re-shares).

`portfolio-coach` — POST ?id= { message }: multi-turn Sonnet 4.6 coaching grounded in the profile bundle + last 20 turns; parses delimiter section blocks into artifact_content.sections (upsert by key) + the draft-ready flag; persists both turns to the conversation.

`portfolio-plan` — POST ?id=: Sonnet 4.6 tool recommendations (with an AI-acceleration requirement) + honest effort estimate (hours/cadence/timeline/honesty_note); strict validation; writes effort_estimate, status → complete, plan summary into the thread.

`portfolio-project-public` — GET ?token=: the report-public pattern for artifacts; service-client read, selected columns only, no user id, no token echo; verify_jwt=false BY DESIGN.

## Frontend

Types + client: types/portfolio.ts, lib/portfolio-api.ts (mirrors discovery-api; shares DiscoveryApiError), lib/portfolio-pdf.ts (client-side jsPDF export, report-pdf.ts precedent), components/portfolio/notes.tsx (local loading/error primitives).

`/start` — the intake router: oversized Fraunces question, big tap-target answers with one-line descriptions, optional free-text detail, "Skip — take me to the platform" visible on every step, recommendation view with both track cards (emphasis follows Ada's read; both renders them equal).

`/portfolio` — dashboard: empty state → grounding card (paste + file upload + background + targets, redaction feedback with flagged tokens), Ada's-read profile summary with Update, idea generation with needs-more questions path, numbered editorial idea cards (AI-angle callout, why-you line), inline artifact-type picker on the card, and a pinned continue-your-artifact card once chosen.

`/portfolio/project/:id` — the workspace: coaching thread + growing draft panel (side-by-side ≥1024px, Coaching/Draft header tabs at 375px), sections rendered as they land, effort-plan card, PDF and Share actions attached to the draft they act on.

`/portfolio/share/:token` — public read-only artifact for a logged-out hiring manager, with the AI-transparency footer ("the thinking… is the author's own"), outside ProtectedRoute.

Entry points: new featured scenario card on the chat home ("New here? Find your track" → /start), "Portfolio" item in the avatar menu. Everything carries the amber identity (tokens only — no new hexes introduced).

# 4. Verification record

All of the following ran against the live ada-coach-01 backend on

2026-07-05, with outputs captured in-session.

Static: 34/34 Vitest tests (10 new: Run 4 routing defaults +

per-call-type Fable/Mythos refusal). npm run type-check clean.

npm run build clean (pre-existing chunk-size warning only).

**Backend E2E over the deployed functions (22/22 steps passed, two

throwaway API users):**

Router: the aspiring-PM answer set → portfolio / aspiring_pm at 0.95 confidence; the early-stage-PM answer set → discovery / early_stage_pm. Both personas placed correctly.

Profile shell + linked conversation created (201).

Profile intake with a PII-laden resume (name ×2 forms, email, "my name is" pattern) → 8 redactions, digest extracted, and a verbatim scan of the stored profile confirmed **neither the name nor the email survives anywhere** in resume_text/background.

Idea generation → 4 ideas, every one with a non-trivial AI angle (validation would 502 otherwise).

Choose (PRD) → chosen + in_progress; exactly one chosen among siblings.

Three coaching turns → replies each time; the artifact section landed on the explicit-draft request (delimiter protocol worked; no malformed blocks).

Plan → 4 tools, 18 hours, sustainable cadence, honesty note; project status complete.

Share token minted (32-hex), stable across a second share call; public endpoint served the artifact with no auth header and echoed neither userid nor sharetoken; bogus token → 404.

Cross-user over the live API: B fetching A's profile → 404, A's project → 404, B PATCHing A's project → 404, B coaching A's project → 404.

RLS isolation proof (the Run 1 standard, both directions).

Transaction-scoped probes as authenticated with each user's JWT claims:

| Probe | profiles visible / other's | projects visible / other's |
| --- | --- | --- |
| A probing B | 1 / 0 | 4 / 0 |
| B probing A | 1 / 0 | 0 / 0 |

Write-path probe as user A: direct INSERT into portfolio_profiles →

refused (insufficient_privilege); direct UPDATE of own

portfolio_projects row → refused. The only write path is the

functions, where redaction is unbypassable.

**model_usage rows read directly (all 5 new call types), costs

recomputed independently in SQL — every one exact:**

| call_type | model | tokens in/out | cost_usd | recomputed | match |
| --- | --- | --- | --- | --- | --- |
| portfolio_route (×2) | claude-haiku-4-5 | 341/70 · 339/62 | 0.000691 · 0.000649 | same | ✓ |
| portfolioprofileextraction | claude-haiku-4-5 | 283/223 | 0.001398 | 0.001398 | ✓ |
| portfolioideageneration | claude-sonnet-4-6 | 586/1024 | 0.017118 | 0.017118 | ✓ |
| portfolioartifactcoaching (×3) | claude-sonnet-4-6 | 828/110 · 1012/117 · 1150/472 | 0.004134 · 0.004791 · 0.010530 | same | ✓ |
| portfolioplangeneration | claude-sonnet-4-6 | 832/804 | 0.014556 | 0.014556 | ✓ |

No Fable/Mythos-tier model appears anywhere; routing config verified in

app_settings with all 11 call types; the DB CHECK from Run 1 still

stands.

**Full UI E2E through Playwright on the local dev build against the

live backend (fresh signup, screenshots at 1440px and 375px kept

outside the repo):**

Signup → home shows the new "Find your track" scenario card (hover state captured).

Router: Q1 tap → Q2 tap → optional detail → loading note → **"Build the portfolio that gets you hired"** with Ada's one-sentence reason; Portfolio card emphasized, Discovery card still present; skip control verified on every step.

Portfolio: empty state → session start → grounding card → pasted the PII resume → "5 personal details redacted before storage" in the UI, [NAME_1] visible inside Ada's digest (the raw name provably never reached the model), ambiguous company names flagged and kept.

Ideas: loading note → 4 grounded idea cards, each with the AI-angle callout and why-you line → "Build this one" → inline artifact-type picker → PRD.

Workspace: empty-draft state → substantive coaching turn ("Ada is thinking…" captured) → Ada pressure-tested ("why hasn't Gainsight solved this?") → second turn with evidence → **Problem Statement section landed in the draft panel** (rich markdown, the auditable-by-design AI constraint in the prose) → header count updated.

Plan: loading → effort-plan card (hours · timeline · cadence, tools with cost notes, honesty note) → status complete.

PDF export parsed, not just downloaded: 2 pages; title, Problem Statement, Effort plan, AI angle, and the "auditable" constraint all present in the text layer.

Share minted server-side (verified in SQL); localStorage/session cleared; **/portfolio/share/:token rendered the full artifact logged-out** at 375px and 1440px; bogus token → the no-blame missing-link state.

375px passes: workspace Coaching/Draft tabs (draft reachable, all controls attached to their panel), dashboard, router. Console across the whole session: zero unexpected errors (pre-existing favicon 404 + the intentional bogus-token 404 only).

Cleanup: all three test users deleted; cascade verified to zero

rows in portfolioprofiles, portfolioprojects, conversations, and

model_usage both times.

# 5. Could not verify / known gaps

Resume file upload was not driven end-to-end in the browser — the upload path (storage → extractPlainText → redaction → digest) reuses the Run 3-verified storage policies and the pre-existing, production-verified PDF extraction code, and the UI wiring is type-checked, but no actual PDF resume went through the full file-mode path this run. Pasted-resume mode — the redaction-critical path — was verified twice (API + UI).

`needs_more` (thin-profile questions) was not observed live — the test resume was rich enough that Sonnet always generated ideas. The contract is enforced in validation and the UI path is built; the first genuinely thin profile will exercise it.

One profile per user is behavioral, not schema-enforced — a unique constraint on portfolio_profiles.user_id was deliberately not added (the PRD doesn't mandate it, and relaxing a constraint later is harder than adding one). The dashboard reads the most recent profile; junk shells can't accumulate through the app but could through direct function calls.

`DRAFT READY` marker not observed live — a full multi-section coaching arc to Ada's own draft-ready declaration takes more turns than an E2E run warrants. The plan path doesn't depend on it (≥1 section gates it); the marker only upgrades the plan button's emphasis.

Two-tab concurrency on the workspace is unguarded — same status as the sprint before Run 3. Last coach turn wins on artifact_content; section upsert-by-key makes real damage unlikely, but the Run 3 if_unmodified_since pattern is the known fix if it bites.

The clipboard-read check for the Share button returned unrelated OS clipboard content in the automated browser (a Playwright quirk); token minting and stability were verified server-side instead, and the copied URL format is the same code path the button's "Copied" state confirms.

Playwright screenshots live in the gitignored .playwright-mcp/ directory, outside the repo, per Run 2 precedent.