# Build Log — Ada Discovery Coach v2, Run 3: Hardening

Branch: feat/discovery-platform-run3 (stacked on feat/discovery-platform-run2, PR #2)

Date: 2026-07-04

Built by: Claude Fable 5 (build-time only — no production code path calls Fable 5 or any Mythos-tier model)

Scope: the Run 3 /goal — a hardening run, not a feature build. Four fixes: storage policies for session file uploads, an admin spend view, the same-session-two-tabs guard, and direct verification of the Run 2 model_usage gap.

## 1. Setup and branch decision

PR #2 (Run 2) was still unmerged when this run started, and feat/discovery-platform-run3 had been cut from main — which contains none of Run 2's code, while three of the four fixes modify Run 2 files and the deployed backend already runs Run 2. Resolution: fast-forward-merged the run2 branch into run3 (reversible, merges nothing to main on Mo's behalf). Run 3's PR is stacked on PR #2; once #2 merges, GitHub retargets #3 to main and its diff collapses to just the hardening changes.

PRD and Run 1 log were read in full earlier this session; the Run 2 log was written by this session. Reading precondition met.

## 2. Decisions and rationale

| Decision | Rationale |
| --- | --- |
| Storage fix = drop the role = 'owner' clause from the three documents-bucket policies, keep the per-user path scoping ((storage.foldername(name))[1] = auth.uid()::text) | Path scoping already guarantees users can only touch their own folder. Global-corpus protection doesn't live in storage: the documents TABLE keeps owner-role policies for global rows, and the ingest global path re-checks owner in code. A non-owner can now upload files but can only attach them to sessions they own. |
| Web-search spend needs a new COLUMN, not a new table: model_usage.web_search_requests | Run 2 folded search cost into cost_usd, which is correct for totals but makes web-search spend inseparable after the fact. Storing the request count (the goal permits schema use; it bans new tables) lets the spend view show search cost exactly (count × $0.01) from now on. Historical market_grounding rows stay NULL and are labeled as blended in the view. |
| Two-tab guard = optimistic concurrency on sessions.updated_at via an optional if_unmodified_since on sessions PATCH; mismatch → 409 stale_session | Matches the PRD's exact remedy ("rejects the second submission with a refresh-to-continue message rather than overwriting"). Opt-in field keeps the API backward compatible; the sprint UI always sends it. The bookmark path now returns the freshly-updated row so the client always holds the current updated_at. |
| Spend view = new admin-spend Edge Function (requireAdmin) aggregating in memory over a bounded window (default 30 days, cap 90) + a Spend tab in the existing Admin panel | Mirrors the admin-insights precedent (in-memory aggregation via the service client, documented to move to SQL if the dataset grows). Separate function, not bolted onto insights — one job each. Admin-level access matches the Should-Have story ("As an Admin…"); it is not owner-gated. |

## 3. What was built

Migration `storage_session_uploads` (applied via MCP, committed locally): dropped the three owner-role storage policies on the documents bucket; created per-user path-scoped replacements (insert/select/delete where (storage.foldername(name))[1] = auth.uid()::text).

Migration `model_usage_web_search`: added model_usage.web_search_requests integer (CHECK ≥ 0, nullable); usage.ts now writes it alongside the all-in cost_usd.

Two-tab guard: sessions PATCH accepts optional if_unmodified_since; mismatch with the row's updated_at → 409 { error: 'stale_session', current_updated_at }. The bookmark path now returns the freshly-updated row (the client's concurrency token must advance). discovery-api passes the token on bookmark / complete / abandon; Sprint.tsx holds it in state, and on stale_session swaps the step card for a "This sprint moved ahead in another tab — refresh to continue" alert (warning-toned, with a Refresh button); step actions hide until refresh.

Admin spend view: new admin-spend Edge Function (requireAdmin — admin or owner, matching the Should-Have story) aggregating model_usage in-memory over a 7/30/90-day window with bounded pagination; getSpend in admin-api; a Spend tab in the Admin panel (visible to admins, unlike the owner-only tabs): four totals cards (all-in total, Haiku, Sonnet 4.6, separable web-search component with a blended-rows caveat for pre-column history) + a by-day × call-type × model table with calls, tokens, searches, cost.

Functions redeployed: sessions, admin-spend, market-grounding, blind-spots, interview-guide, assumption-mapping (shared usage.ts change).

## 4. Verification record

All checks ran against the live ada-coach-01 backend on 2026-07-04/05 as a brand-new NON-owner test user created for this run, then deleted.

Fix 1 — storage policies (+ the Run 1 "file-mode ingest untested" gap, closed): upload to the user's own folder in the documents bucket → 200 (was owner-only before this run; live pg_policies captured before the change are in §2). Upload to a FOREIGN user's folder → rejected (path scoping intact). Session-scoped documents row created via the Run 1 RLS policy, then ingest { document_id } on the uploaded file → 200, 1 chunk, status ready — the first end-to-end file-mode ingest, and by a non-owner. The user later deleted their own object via the Storage API (exercising the new DELETE policy).

Fix 2 — spend view: admin-spend as a plain user → 403 Forbidden. After elevating the test user to admin (not owner): the Spend tab rendered totals matching the SQL ground truth exactly — Total $0.29 / 3 calls, Haiku $0.0003, Sonnet 4.6 $0.29, Web search $0.0500 · 5 searches labeled "included in Sonnet total" — and the by-day table showed the three call types with correct tokens/searches/costs. Owner-only tabs stayed hidden for the admin role.

Fix 3 — two-tab guard: PATCH with the current updated_at → 200, step saved, token advanced. PATCH with the now-stale token → 409 stale_session with the refresh-to-continue detail, and a follow-up GET proved the stale write did not land (step remained the newer one). The client-side banner is code-reviewed + type-checked; the server contract it renders from is what was verified live.

Fix 4 — model_usage rows read directly (the Run 2 gap): one real assumption-mapping and one real market-grounding call as the test user, then the rows were SELECTed and every cost recomputed independently in SQL:

| call_type | model | tokens in/out | searches | cost_usd | recomputed | match |
| --- | --- | --- | --- | --- | --- | --- |
| stage_classification | claude-haiku-4-5 | 185 / 24 | — | 0.000305 | 0.000305 | ✓ |
| assumption_mapping | claude-sonnet-4-6 | 357 / 524 | — | 0.008931 | 0.008931 | ✓ |
| market_grounding | claude-sonnet-4-6 | 57,158 / 4,004 | 5 | 0.281534 | 0.281534 | ✓ |

The market_grounding figure decomposes to $0.231534 of tokens + $0.050 of searches (5 × $0.01) — the new column records the count and the fold-in math is exact. No Fable/Mythos-tier model appears anywhere (the DB CHECK also still refuses them).

Static: 32/32 Vitest, type-check clean, production build clean. Cleanup: test user deleted; zero residue (the only surviving document row is Mo's own pre-existing global-corpus PDF, untouched).

## 5. Could not verify / known gaps

The stale-tab UI banner was not driven end-to-end in a browser (that needs two live tabs); the 409 contract it consumes was verified over the API and the rendering path is the same InlineError pattern the rest of the sprint uses. First real two-tab collision will show it.

The first market-grounding attempt of the verification script left no server log entry — a client-side fetch failure before the request reached Supabase; the retry succeeded. Consistent with the per-assumption retry design, but worth remembering that grounding calls can fail client-side on slow networks.

Historical market_grounding rows (Run 2's E2E) were deleted with their test user, so the "blended (count unrecorded)" label in the spend view has no live example yet; the code path is unit-reviewed.

A pre-existing React key warning in Admin's ConversationsTab (Run 1 code) surfaced in dev console during verification — not touched, noted for the backlog.

sessions.updated_at changes on any column write, so the guard can 409 on a technically-compatible concurrent write (e.g., two tabs saving the same step). That strictness is intentional: refresh is cheap, silent overwrite is not.