# Build Log — Ada Discovery Coach v2, Run 1: Data and backbone

Branch: feat/discovery-platform-run1 Date: 2026-07-04 Built by: Claude Fable 5 (build-time only — no production code path calls Fable 5 or any Mythos-tier model) Source of truth: docs/prds/ada-discovery-coach-v2.md, section "Run 1: Data and backbone"

This log is written as the run proceeds: what was built, what was decided and why, and anything that could not be verified. It is converted to DOCX at the checkpoint.

# 1. Session setup and recon

Ran the session-start skill steps. Branch is feat/discovery-platform-run1; pre-existing uncommitted changes found (CLAUDE.md doc updates, the ARM B EVAL: RAG DISABLED gate in chat/index.ts, stale tasks/todo.md). These are intentional branch prep and will be committed with this run. Step 4 of the skill (/context) is a CLI-only command an agent cannot invoke — skipped and noted. Step 5's "one thing to ship" is answered by the /goal: Run 1.

Could not load `fable5-prompting` skill — CLAUDE.md asks for it on every Fable 5 run, but it is not installed in this session's skill registry. Proceeded using the CLAUDE.md summary of its intent (chat- appropriate design principles; not relevant to Run 1, which is backend-only).

Loaded the claude-api skill for authoritative model IDs and pricing: claude-haiku-4-5 ($1.00 in / $5.00 out per MTok) and claude-sonnet-4-6 ($3.00 / $15.00 per MTok), pricing table cached 2026-06-24. Usage fields confirmed: usage.input_tokens, usage.output_tokens on the Messages API response.

Read in full: the PRD, _shared/auth.ts, chat/index.ts, ingest/index.ts, and the migrations that define the patterns to mirror (core_schema, auth_schema, folders, documents_table, document_chunks, match_document_chunks, app_settings).

Supabase project confirmed: ada-coach-01 (pdxflmydzmcsynccunhn), ACTIVE_HEALTHY. Remote tables and Edge Functions match CLAUDE.md.

Untracked junk in the working tree (Claude, Extensions, version, kellan_vance_profile.docx) looks accidental / personal — left untracked, not committed.

# 2. Decisions and rationale

| Decision | Rationale |
| --- | --- |
| One migration file per concern (6 files), applied via MCP apply_migration, committed locally as source of truth | Matches repo convention and the B-011 workaround documented in CLAUDE.md. supabase db push is known-broken for this project. |
| products, sessions, assumptions use the exact per-user RLS pattern of conversations/folders (user_id = auth.uid() for select/insert/update, service_role full access; products also gets delete, mirroring folders, because the PRD acceptance requires product deletion) | Goal requirement: "same owner-only RLS pattern as the existing conversations table". |
| sessions.conversation_id is a unique, NOT NULL FK → conversations ON DELETE CASCADE | PRD: reuse the conversation engine, do not invent a new session-message structure. Unique keeps the seam 1:1. Cascade gives the PRD's auto-purge chain: conversation → session → session documents → chunks. |
| Session state machine (`in_progress → completed | abandoned`) enforced by a BEFORE UPDATE trigger, not just app code |
| Assumption status history is a separate append-only table (assumption_status_history) populated by a SECURITY DEFINER trigger (same hardening pattern as handle_new_user: locked search_path) | PRD acceptance: every prior status preserved with a timestamp. SECURITY DEFINER means client updates to assumptions.status write history without granting clients any direct write path to the history table (insert/update/delete revoked). |
| model_usage table: service-role-only writes, select-own for users, and a DB CHECK `model !~* '(fable | mythos)'` |
| Model routing read from app_settings key model_routing (JSON text) with hardcoded defaults in _shared/models.ts; unknown call types and Fable/Mythos-matching models throw | PRD: routing must be config-driven and changeable without a redeploy. app_settings is the existing owner-only config store — no new mechanism invented. |
| Confidence and impact are integers 1–5 (CHECK-constrained) | PRD doesn't fix a scale; 1–5 maps directly to the Run 2 confidence-by-impact grid. Documented here so Run 2 builds on it knowingly. |
| Raw fetch to the Anthropic API, not the SDK | Matches the existing chat function; the repo's documented stack is "raw fetch (not SDK)". Consistency beats the SDK-default guidance in this codebase. |
| Assumption mapping asks Sonnet 4.6 for JSON and validates/parses defensively rather than using output_config.format | The claude-api reference does not list Sonnet 4.6 among structured-output models, and the PRD explicitly requires a malformed-output retry path anyway. Malformed output → raw response logged server-side, 502 malformed_model_output returned, nothing partially inserted. |
| Session-scoped ingest is the existing ingest function extended, with the chunker/embedder extracted to _shared/ingest-core.ts | PRD: "reuse the existing ingest pipeline; do not build a parallel pipeline". Extraction is the minimal refactor that lets both paths share one pipeline. Behavior of the global path is unchanged. |
| Pasted text is a first-class session document (documents.file_path = 'pasted/<uuid>', content_text = redacted text, no storage object) | The redaction acceptance test needs a path where pasted text is redacted *before* any embedding call. Storing only redacted text means raw PII never persists anywhere. |
| Global RAG isolation: match_document_chunks gains documents.session_id IS NULL; new match_session_chunks(p_session_id, ...) filters to one session | PRD acceptance: session docs retrievable within that session only, never in the global corpus. |
| Storage bucket policies left owner-only for now | Session *file* uploads work for Mo (he is the owner). Extending storage.objects policies to all authenticated users is a security-posture change outside minimal Run 1 scope — added to the backlog as a hard prerequisite for any second user. Pasted-text grounding (the redaction-critical path) needs no storage at all. |
| chat not yet routed through model_usage | Scope discipline: Run 1's cost middleware covers all *new* discovery calls (classifier, summary, mapping). Retrofitting chat touches existing tested code; flagged as a follow-up in the backlog instead. |

# 3. What was built

## Database (6 migrations, applied via MCP apply_migration and committed locally)

| Migration | Contents |
| --- | --- |
| 20260704100000_products.sql | products (id, user_id, name, description, timestamps), own-rows RLS + delete policy, set_updated_at trigger |
| 20260704100100_sessions.sql | sessions with unique NOT NULL FK → conversations (CASCADE), status CHECK (in_progress/completed/abandoned), stage/stage_confidence/current_step/summary/completed_at, enforce_session_transition() BEFORE UPDATE trigger, own-rows RLS |
| 20260704100200_assumptions.sql | assumptions (statement, category CHECK across the 4 discovery categories, confidence/impact 1–5, status CHECK, is_prioritized) + assumption_status_history append-only table, SECURITY DEFINER logging trigger, own-rows RLS, client writes to history revoked |
| 20260704100300_model_usage.sql | model_usage (call_type, model, tokens, cost_usd) with `CHECK (model !~* '(fable |
| 20260704100400_session_documents.sql | documents.session_id FK → sessions (CASCADE), per-user RLS for session-scoped docs/chunks, match_document_chunks now excludes session docs, new match_session_chunks(p_session_id, …) |
| 20260704100500_model_routing.sql | Seeds app_settings.model_routing with the Haiku/Sonnet split |

## Shared modules (supabase/functions/_shared/)

redact.ts — pure PII redaction: emails always stripped (stable placeholders), names identified via honorifics / self-introductions / transcript speaker labels stripped everywhere they appear, ambiguous capitalized bigrams flagged with context and left in place.

models.ts — routing config reader + defaults + assertAllowedModel (throws on /fable|mythos/i) + pricing table.

anthropic.ts — raw-fetch Messages API wrapper returning text + token usage; extractFirstJson for defensive parsing.

usage.ts — computeCostUsd + recordModelUsage (service-role insert into model_usage, best-effort).

stage-classifier.ts / session-summary.ts — the two Haiku-tier calls, prompt + strict output validation each.

ingest-core.ts — chunker/embedder extracted from ingest (verbatim logic) so both ingest modes share one pipeline.

## Edge Functions (deployed to ada-coach-01 via supabase functions deploy)

`products` — GET/POST/PATCH/DELETE through the RLS-bound client; DELETE also removes the product's sprint conversations so no orphaned chats linger.

`sessions` — POST creates session + linked conversation, persists the intake as the first conversation turn, runs the Haiku stage classifier (non-fatal on failure: classification_error: true); a second concurrent sprint on the same product returns the existing one with resumed: true. GET by id / by product / all. PATCH handles current_step bookmarks and the complete/abandon transitions; completion generates the Haiku summary, stored on the session and as a kind='summary' message so the existing UI/export render it for free. Summary failure never blocks completion.

`assumptions` — GET one (+full status history) / list by session or product; PATCH validates score ranges and status enum; history writes happen only via the DB trigger.

`assumption-mapping` — Sonnet 4.6 call producing 5–12 scored assumptions across desirability/viability/feasibility/usability; strict validation; malformed output logs the raw response and returns 502 malformed_model_output (retryable) with nothing inserted.

`ingest` — extended: pasted-text mode (session-scoped; redaction runs before anything is stored or embedded; only redacted text persists) and session-scoped file documents (ownership check instead of owner-role); the global corpus path is byte-for-byte the same pipeline and still owner-role-only. config.toml now pins every function's verify_jwt explicitly.

## Tests and config

19 Vitest tests (redact.test.ts, models.test.ts), including the PRD acceptance test that chunks of the redacted transcript — the exact text the embedding call receives — contain no known PII, and that a config routing to claude-fable-5/claude-mythos-5 throws.

.env.example documenting frontend vars and the Supabase Secrets (names only, no values; .env* confirmed gitignored).

# 4. Verification record

All of the following ran against the live ada-coach-01 project on 2026-07-04, with outputs captured in-session.

Unit tests: npx vitest run supabase/functions/_shared → 2 files, 19/19 passed. npm run type-check → clean.

RLS isolation proof (goal requirement). Two throwaway auth users were created (A 0c5ce4d0…, B 51370a66…), each seeded with one product, session (+conversation), and assumption. A transaction-scoped SECURITY INVOKER probe switched to the authenticated role with each user's JWT claims and counted visibility:

| Probe | products visible / other's | sessions visible / other's | assumptions visible / other's | other's history / model_usage / session docs |
| --- | --- | --- | --- | --- |
| A probing B | 1 / 0 | 1 / 0 | 1 / 0 | 0 / 0 / 0 |
| B probing A | 1 / 0 | 1 / 0 | 1 / 0 | 0 / 0 / 0 |

Cross-user access was also probed over the live deployed API: user B fetching A's session → 404; user B PATCHing A's product → 404.

Mythos-tier block, database layer: INSERT INTO model_usage (… model = 'claude-fable-5' …) → rejected: violates check constraint "model_usage_no_mythos_tier". Runtime layer: unit tests prove resolveModelRoutes/assertAllowedModel throw on any fable/mythos route.

E2E smoke on the deployed functions (16/16 passed):

Both test users sign in (password grant).

products create → rename → list.

sessions POST with intake → session in_progress with linked conversation; Haiku classifier returned `fresh_idea` at 0.98 confidence in 1,521 ms (acceptance: < 5 s), model logged as claude-haiku-4-5.

Second concurrent sprint on the same product → existing session returned with resumed: true.

assumption-mapping → 11 structured assumptions, every one with a valid category and integer 1–5 confidence/impact, model: claude-sonnet-4-6 (10.3 s).

assumptions PATCH to validated → history reads null→untested, untested→validated, both timestamped; out-of-range score (9) rejected with 400.

ingest pasted transcript containing names + emails → 200, 1 chunk, 5 redactions, Acme Corp flagged (kept in text, surfaced to the PM).

SQL check on the stored chunks: 0 chunks containing any PII pattern (names or @).

Retrieval isolation with the chunk's own embedding (similarity 1.0): match_document_chunks (global) → 0 hits; match_session_chunks(session) → 1 hit. The session doc was the only ready document in the corpus, so the zero can only come from the session_id IS NULL exclusion.

sessions PATCH complete → 956-char structured summary (Haiku); a further transition attempt → 409 invalid_transition.

model_usage for the session: stage_classification (haiku, 176/24 tokens, $0.000296), assumption_mapping (sonnet-4-6, 348/520, $0.008844), session_summary (haiku, 194/207, $0.001229).

Secrets: ANTHROPIC_API_KEY and OPENAI_API_KEY proven present and working in Supabase Secrets by the live classifier/mapping/summary calls and the embedding call above. Neither appears anywhere in the repo; .env* is gitignored and .env.example documents names only.

Cleanup: both test users deleted; follow-up counts confirmed 0 rows remaining in products, sessions, assumptions, history, model_usage, session documents, and sprint conversations — which also exercised the full cascade/purge chain end to end.

# 5. Could not verify / known gaps

Storage-bucket uploads for non-owner users. Session *file* uploads reuse the documents bucket, whose storage policies still require the owner role. Works for Mo today; a second user could ingest pasted text but not files. Deliberate scope cut, tracked in the backlog as a hard prerequisite for any external user (alongside the standing full-audit rule in tasks/todo.md).

`chat` is not yet routed through `model_usage` — the cost middleware covers all new discovery calls; retrofitting chat is a flagged follow-up, so "every model call" currently means every discovery-platform call.

File-based session documents were not E2E-tested (requires a storage upload as owner; the pasted-text path, which is the redaction-critical one, was tested end to end). The file path reuses the pre-existing, production-verified download/extract code unchanged.

`supabase db push` remains broken (B-011) — migrations applied via MCP as documented; local .sql files committed as source of truth. Remote migration names lack the local timestamp prefixes (MCP names them by date + slug).

ESLint is broken repo-wide before this branch (missing eslint-plugin-react-hooks), failing at config load on any file. Pre-existing environment issue, not addressed here.

`fable5-prompting` skill was unavailable at session start (loaded mid-run once it appeared in the registry; its mandates — grounded progress claims, conventional prompting for non-Mythos models — were already being followed).

The evaluator-visible acceptance "classification in under 5 seconds" was measured once (1.52 s, warm-ish function). Cold starts could exceed it occasionally; not load-tested.

Untracked personal/accidental files in the working tree (Claude, Extensions, version, kellan_vance_profile.docx) were left untracked and uncommitted on purpose.